*Minutes for* ***HCMC Cultural sites on the go***

A meeting of “*HCMC Cultural sites on the go”* team

**Date:** Tuesday, May 17th 2016

**Time:** Begin at 10:00 Finish at 11:15

**Place:** Room 109, FPT University, Innovation Building.

## Attendees

Members in attendance included:

* Mr. Nguyen The Hoang
* Doan Thanh Thai – SE61188
* Le Huu Phuc – SE61219
* Pham Hoang Nhan – SE61225
* Nguyen Thanh Phong – SE61365

## Discussion

1. Demo offline map base on Heremap.
2. Discuss what is done in previous.
3. Using Agile model (Scrum).
4. Connect to Database in mobile (SQLite).
5. Sync data: 2 ways

* Delete existing database in phone, download the newest database and install ⭢ do not need the Web service, but not download the images.
* Update the existing database in phone becomes the newest database.

1. Develop web site for user – optional.
2. Search function – not main function. Auto “Show all of sites near around the position of a visitor” and “Show the Ho Chi Minh City map at whole with all of cultural sites are marked” is main function.
3. 2 languages – User press in flag ⭢ change language for label and site’s information.
4. Rating – can get user ID or account Google Play and set to default account.

## To do activities

1. Estimate the function of Heremap, advantages and disadvantages, shortest path function. Is Heremap better than Google map while user connects to the Internet?
2. What is the algorithm of Heremap
3. Why the graduated group is develop their path finding algorithm, but not using available API.
4. Find a tool for managing process model (Scrumwise, Trello…). Apply and track team’s product backlog.
5. Change member role follow Agile model.
6. Outline the user story, use user story template, descript as a story.
7. Create Master plan - steps in Project Management – Initiating, Planning, Executing, Monitoring and Controlling, Closing.
8. Prepare data: coordinates, data follow district, categories…

## Next Meeting

**Date:** Thursday, May 19th 2016

**Time:** Begin at 10:00 Finish at 11:15

**Place:** Room 107, FPT University, Innovation Building.

|  |  |  |
| --- | --- | --- |
|  |  |  |
| Secretary  Le Huu Phuc |  | Date of Approval |